## Criterion B: Record of tasks

|  |  |
| --- | --- |
|  |  |
| Task number | Planned action | | Planned outcome | | | | Time estimated | | Target completion date | | | Criterion |
| 1 | Speak with client | | Decide on project topic | | | | 30 minutes | | 02/11/2019 | | | A |
| 2 | Speak with client | | Finalize project idea | | | | 20 minutes | | 02/13/2019 | | | A |
| 3 | Initial UI creation. | | Find a good theme and look for UI. | | | | 1 hour | | 02/14/2019 | | | B |
| 4 | Start login screen | | Have a basic layout and look for the login screen | | | | 1 hour 30 minutes | | 02/16/2019 | | | C |
| 5 | Start dashboard | | Created basic layout and look for the dashboard. | | | | 2 hours | | 02/17/2019 | | | C |
| 6 | Minor changes | | Started working on classes and file i/o | | | | 1 hour | | 02/23/2019 | | | C |
| 7 | Start sign up page | | Created basic look and layout for signup page | | | | 45 minutes | | 2/25/2019 | | | C |
| 8 | Bugfix signup/login process | | Changed from CSV to serialization to save user data, used arraylist instead of array | | | | 55 minutes | | 2/25/2019 | | | C |
| 9 | Dashboard buttons update | | Improved look and feel of dashboard buttons. | | | | 35 minutes | | 2/26/2019 | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | |  | | | |  | |  | | |  |
|  |  | | |  |  |  | |  | |  |